संकेत शिक्षा

SanketSiksha

Nepal's First Free Sign Language & Braille Learning Platform

Founding Vision Document  |  2025

# Our Mission

"Bridge the communication gap between deaf and blind individuals and the people around them in Nepal — for free, forever."

Nepal has over 600,000 people living with hearing or visual impairments. Yet there is no free, Nepali-language platform where their families, friends, and teachers can learn to communicate with them. SanketSiksha exists to change that.

# The Problem We Are Solving

## Sign Language

- Nepali Sign Language (NSL) has no structured free online learning resource

- Existing platforms (Lifeprint, Handspeak) are in English — inaccessible to rural Nepal

- Deaf schools in Nepal have no shared digital teaching material

## Braille

- Braille literacy resources in Nepali are almost entirely offline, locked inside a few NGOs

- No interactive Braille trainer exists in the Nepali language

- Families of visually impaired children have nowhere to start learning

## The Gap

- No platform in South Asia combines NSL and Braille in one place

- Most families discover their child is deaf or blind with no guidance on next steps

- Teachers in government schools have no free digital classroom tools

# Our 5 Founding Pillars

Every decision made while building SanketSiksha must be checked against these pillars, in this order:

| # | Pillar | What This Means |
| --- | --- | --- |
| 1 | Free Forever | No paywalls, no premium tiers, no ads. Every resource on SanketSiksha is free to all users, always. |
| 2 | Fully in Nepali | All content, UI, and instructions in Nepali first. English secondary. Built for Nepal, not translated from abroad. |
| 3 | Works on Slow Internet | Mobile-first, lightweight pages, offline-capable lessons. Designed for a Rs.50/day data plan. |
| 4 | NSL + Braille Together | The only platform globally combining Nepali Sign Language and Braille literacy in one place. |
| 5 | Built for Teachers | Downloadable classroom tools, lesson plans, and printable flashcards. Empowers educators across Nepal. |

# Why SanketSiksha Will Be the Only One of Its Kind

## 1. Language-first

We build in Nepali first. Every existing resource is in English. A mother in Jumla, a teacher in Dharan, a brother in Gorkha — they can all use SanketSiksha without knowing a word of English.

## 2. NSL is undocumented online

Nepali Sign Language has no standardized digital dictionary. By documenting even 200–300 signs with video, SanketSiksha becomes the definitive NSL reference. No international organization can replicate local knowledge.

## 3. Combined NSL + Braille

No platform anywhere in South Asia — let alone Nepal — combines both. This is our unique global angle. One family may have a deaf child and a visually impaired grandparent. SanketSiksha serves them both.

## 4. Built by Nepal, for Nepal

The founder understands the language, culture, geography, and gaps. That local trust and insight is the biggest competitive advantage. It cannot be bought or outsourced.

## 5. First-mover advantage

Whoever builds this first and gets indexed on Google in Nepali owns that search space for years. SanketSiksha will be that first mover.

# What We Are Building: The 3 Content Pillars

| 🤟 LEARN Structured NSL + Braille lessons. Short videos, interactive Braille cell trainer, quizzes, and progress tracking. Designed for complete beginners. | 📚 TEACH Dedicated section for teachers and caregivers. Downloadable lesson plans, printable flashcard PDFs, and classroom activity guides. | 🔗 CONNECT Directory of deaf schools, blind schools, NGOs, and government resources across Nepal. Centralizing what currently does not exist online. |
| --- | --- | --- |

# MVP Build Plan: 10 Weeks to Launch

Do not build everything at once. Launch fast, learn from real users, grow with feedback.

| Timeline | Focus | Key Tasks |
| --- | --- | --- |
| Week 1–2 | Setup | WordPress install, Astra theme, Nepali language pack, accessibility plugins, homepage draft |
| Week 3–4 | NSL Content | Record/source 10 Nepali Sign Language alphabet videos, build Lesson 1 page, add quiz |
| Week 5–6 | Braille Content | Build interactive Braille cell trainer, alphabet explorer, printable PDF sheet |
| Week 7–8 | Teacher Section | Lesson plan template, 3 downloadable classroom guides, printable flashcard pack |
| Week 9–10 | Polish & Launch | Test on slow 3G, test with screen reader (NVDA), apply for .org.np domain, launch |

# Domain, Hosting & Tech Stack

## Domain (Free)

- .org.np domains are free for mission-driven projects in Nepal

- Recommended: sanketsiksha.org.np

- Apply at: register.com.np — takes approximately 1 week

## Hosting

- Start free on WordPress.com to prototype

- Upgrade to Hostinger (~$2/month) when ready to go live with custom domain

## WordPress Theme & Plugins

- Theme: Astra (free, fast, accessible, mobile-first)

- Tutor LMS Lite — structured lesson system

- WP Video Lightbox — NSL video delivery

- TranslatePress — Nepali/English language toggle

- WP Accessibility Helper — screen reader support, high contrast mode

- Smush — image compression for slow connections

# Real-World Impact Plan

Building the site is 40% of the work. Getting it to the people who need it is the other 60%. These are the first 6 doors to knock on after launch:

| Who | Action |
| --- | --- |
| NAB Nepal (National Assoc. of the Blind) | Pitch as the first free digital Braille resource in Nepali. Request content partnership. |
| NFDN (National Federation of Deaf Nepal) | Ask for NSL video contributors and sign dictionary validation. |
| Deaf Schools in KTM, Pokhara, Biratnagar | Email directly offering free teacher resource packs. Visit in person if possible. |
| Facebook Teacher & Parent Groups | Share launch post in Nepali parent groups, teacher communities, disability advocacy groups. |
| TU / KU Special Education Departments | Partner for content validation and academic credibility. |
| Setopati / OnlineKhabar (Media) | Write your founding story in Nepali. Pitch for a feature article on launch day. |

Your unfair advantage

You are building this in Nepal, for Nepal. You understand the language, the culture, and the gaps.

No international NGO or tech company can replicate that. That local insight is SanketSiksha’s greatest asset.